document_class: research-planning-standard

short_name: Twin Plan Standard

title: Commercial Digital Twin Research Plan Standard

version: 0.1.0

status: Proposed

owner: Rob / CIOS

canonical_contract: architecture/enterprise-intelligence/contracts/Commercial-Digital-Twin-Blueprint-Contract.md

operational_companion: research/agents/enterprise-blueprint-researcher/Commercial-Digital-Twin-Research-Agent-Guide.docx

proposed_repository_path: research/standards/Commercial-Digital-Twin-Research-Plan-Standard.md

# Commercial Digital Twin Research Plan Standard

## 1. Purpose

This Standard defines how a research plan MUST be constructed before beginning a Commercial Digital Twin research run.

It converts the requirements of the Commercial Digital Twin Blueprint Contract into a controlled, reviewable and repeatable research plan.

The Standard exists to prevent research from becoming:

- an unbounded document-gathering exercise;

- an annual-report summary;

- a collection of disconnected facts;

- an unsupported forecast;

- a premature list of AI opportunities;

- a polished report without inspectable evidence lineage.

A compliant research plan MUST explain:

- what enterprise is being modelled;

- which legal, operating, geographic and reporting boundaries apply;

- which decisions the resulting Twin is intended to improve;

- which questions must be answered;

- which evidence families will be used;

- how research will progress from corporate control to operating mechanisms;

- how facts, calculations, inferences, forecasts and Recommendations will be governed;

- how the next financial release will be modelled;

- how transformation hypotheses will be generated and challenged;

- when research is sufficiently complete;

- which gaps will remain Unknown;

- how the resulting Twin will be refreshed and scored.

The completed plan is the authorised execution design for a specific enterprise research run.

## 2. Authority and document relationship

The authority order for Commercial Digital Twin research is:

- explicit direction from the CIOS owner;

- Accepted Architecture Decision Records;

- owning CIOS architecture papers;

- CIOS Design Doctrine and Architecture Principles;

- CIOS Chief Architect Handbook;

- Commercial Digital Twin Blueprint Contract;

- this Research Plan Standard;

- Commercial Digital Twin Research Agent Guide;

- enterprise-specific research plan;

- runtime presentation or provider implementation.

Where this Standard conflicts with the Commercial Digital Twin Blueprint Contract, the Blueprint Contract wins.

Where this Standard conflicts with the Research Agent Guide, this Standard governs research planning, unless doing so would conflict with the Blueprint Contract.

An enterprise-specific plan MUST NOT weaken a mandatory requirement in the Blueprint Contract or this Standard.

Normative language:

- MUST means required.

- MUST NOT means prohibited.

- SHOULD means expected unless a documented reason justifies departure.

- MAY means optional.

- UNKNOWN means material information has not been established and must not be guessed.

## 3. Definition of a Research Plan

A Commercial Digital Twin Research Plan is a time-bound and reviewable execution design for constructing one enterprise Blueprint.

It is not the Blueprint itself.

The plan defines:

- the enterprise modelling boundary;

- research purpose and intended decisions;

- effective date and source cut-off;

- reporting and forecasting horizon;

- material enterprise domains;

- initial business-unit decomposition;

- research questions;

- evidence strategy;

- execution phases;

- required artefacts;

- evidence and confidence controls;

- entry and exit conditions;

- quality gates;

- research stop rules;

- refresh triggers;

- acceptance authority.

Every research run MUST have one approved plan.

Material changes to scope, forecast horizon or research purpose MUST create a new plan version or a formally recorded amendment.

## 4. Planning doctrine

The following principles apply throughout the plan.

### 4.1 Plan before collecting

Research MUST NOT begin with indiscriminate source collection.

Before substantive enterprise evidence is gathered, the plan MUST establish:

- the modelling boundary;

- the target financial release;

- the research questions;

- the expected business-unit structure;

- the evidence families required;

- the initial source hierarchy;

- the artefact register;

- the quality and completion criteria.

Discovery research MAY be used to establish these planning facts, but it MUST be clearly separated from substantive evidence collection.

### 4.2 Questions before sources

Every research activity MUST be associated with a stated question.

A source MUST NOT be collected merely because it appears relevant.

The plan SHOULD identify:

- the decision question;

- the enterprise question;

- the analytical sub-question;

- the evidence required;

- the artefact that the answer will update.

### 4.3 Causality before narrative

Research MUST seek causal explanation rather than descriptive volume.

Material findings SHOULD be capable of following this spine:

Ownership or external influence
→ Board agenda
→ Burning platform or strategic bet
→ Business-unit economics
→ Revenue, cost, cash, capital or risk driver
→ Process, workforce, platform, data or supplier mechanism
→ Operating KPI or leading indicator
→ Expected financial or strategic consequence
→ Next-release implication
→ Transformation requirement
→ Specific role for AI

### 4.4 Evidence before conviction

No material conclusion may be accepted solely because it is plausible.

The plan MUST define:

- the evidence needed to support the conclusion;

- the corroboration threshold;

- the evidence that would weaken it;

- the evidence that would falsify it;

- the confidence decision.

### 4.5 Unknowns are valid outputs

The plan MUST create a controlled way to preserve material gaps.

An Unknown MUST state:

- what is not known;

- why it matters;

- what has been searched;

- why the available evidence is insufficient;

- the next validation action;

- whether the gap prevents a forecast, Hypothesis or Recommendation.

### 4.6 Learning before selling

Transformation research MUST distinguish:

- enterprise need;

- transformation feasibility;

- executive ownership;

- existing programme coverage;

- incumbent control;

- procurement accessibility;

- commercial timing.

Where ownership, value, timing or accessibility remains weakly evidenced, the correct output SHOULD be a learning action rather than a sales Recommendation.

## 5. Mandatory plan identity

Every enterprise-specific plan MUST begin with the following identity fields.

| Field | Requirement |
| --- | --- |
| Plan identifier | Stable identifier for the research run |
| Enterprise | Legal and commonly used enterprise name |
| Enterprise identifier | LEI, company number or equivalent where available |
| Plan version | Semantic or controlled document version |
| Plan status | Draft, Proposed, Approved, Superseded or Rejected |
| Owner | Accountable CIOS owner |
| Research lead | Person or agent accountable for execution |
| Reviewer | Person authorised to approve the plan |
| Purpose | Commercial or strategic decisions the Twin should improve |
| Enterprise boundary | Parent, subsidiaries, joint ventures and exclusions |
| Operating boundary | Business units, functions and value streams included |
| Geographic boundary | Included and excluded geographies |
| Historical horizon | Period used for trend reconstruction |
| Effective date | Date represented by the Twin |
| Source cut-off | Latest evidence date permitted in the version |
| Forecast target | Exact next financial release or forecast event |
| Forecast horizon | Period covered by baseline, upside and downside |
| Materiality basis | Basis for deciding which units and value pools require depth |
| Required maturity | Target maturity and predictive ambition |
| Human context | Labelled knowledge supplied by contributors |
| Known hypotheses | Questions to test without treating them as conclusions |
| Deliberate exclusions | Areas intentionally excluded and why |
| Acceptance authority | Person or body that approves completion |

The forecast target MUST be fixed before forecast analysis begins.

Relative descriptions such as “the next results” SHOULD be replaced by an exact expected event and accounting period where known.

## 6. Research-question architecture

The plan MUST contain a structured question set.

### 6.1 Decision questions

Decision questions state what the strategic user needs to decide differently because of the Twin.

Examples include:

- Where should executive engagement begin?

- Which enterprise problem is sufficiently material and accessible?

- Which operating mechanism should be validated first?

- Which transformation thesis merits investment?

- Which business unit is most likely to change the Group trajectory?

- What evidence would disqualify an opportunity?

### 6.2 Enterprise questions

The plan MUST include questions covering:

- Who owns, controls and influences the enterprise?

- What must the board defend, fix, deliver and prove?

- Which burning platforms are real?

- Which strategic bets management is relying on?

- How is the substantial majority of revenue produced?

- Where are material costs generated and controlled?

- How does profit convert into cash?

- Which business units create or destroy value?

- How do people, processes, platforms, data and suppliers produce those outcomes?

- What prevents or delays change?

- Which indicators will shape the target financial release?

- Which transformations could materially alter the trajectory?

- Who would own, resist or already control those transformations?

- Is the commercial opportunity accessible?

- What remains Unknown or contradictory?

### 6.3 Analytical sub-questions

Each phase SHOULD break the enterprise questions into evidence-seeking sub-questions.

Each sub-question SHOULD record:

- question identifier;

- question;

- affected enterprise domain;

- required evidence families;

- expected artefact;

- priority;

- current answer state;

- confidence;

- next action.

### 6.4 Question priority

Questions SHOULD be prioritised by:

- decision impact;

- financial or strategic materiality;

- uncertainty;

- time sensitivity;

- value of additional information;

- dependency on other questions.

## 7. Evidence architecture

The plan MUST define the evidence strategy before substantive collection.

### 7.1 Required evidence families

The source plan SHOULD cover:

- enterprise primary reporting;

- governance and remuneration;

- regulatory and government evidence;

- customer and operational performance;

- workforce and organisation;

- technology, data and suppliers;

- procurement and contracts;

- competitors and sector;

- macroeconomic and capital-market conditions;

- human-supplied knowledge.

An annual report alone is insufficient.

### 7.2 Source hierarchy

Every source SHOULD be assigned a source tier.

| Tier | Description |
| --- | --- |
| Tier 1 | Authoritative primary evidence directly tied to the enterprise or event |
| Tier 2 | Authoritative independent evidence such as regulators, government or audited datasets |
| Tier 3 | Credible supplier, customer, union, analyst or specialist evidence |
| Tier 4 | Credible secondary reporting |
| Tier 5 | Weak, promotional, unattributed or difficult-to-verify evidence |

Tier 5 evidence MUST NOT independently support a strong conclusion.

Supplier case studies and partnership announcements MUST be treated as potentially promotional unless corroborated.

### 7.3 Source register

Every reviewed source MUST record:

- source identifier;

- title;

- publisher;

- publication date;

- event or reporting date;

- collection date;

- source tier;

- evidence family;

- enterprise scope;

- relevant entities;

- relevant questions;

- extracted facts;

- limitations;

- independence concerns;

- freshness;

- accepted or rejected state;

- rejection reason where applicable.

### 7.4 Source-family coverage

The plan MUST define minimum evidence-family coverage for material conclusions.

Strong inferences SHOULD normally use evidence from at least two genuinely independent families.

Multiple articles repeating the same announcement do not constitute independent corroboration.

### 7.5 Rejected evidence

The research record MUST retain a rejected-evidence log.

Evidence may be rejected because it is:

- stale;

- promotional;

- unsupported;

- outside the enterprise scope;

- inconsistent in accounting basis;

- duplicated from another source;

- contradicted by stronger evidence;

- based on an unidentified source;

- materially incomplete.

Rejecting evidence does not mean deleting it from the research record.

## 8. Truth, lineage and identifier standard

Every material research object MUST have a stable identifier.

Recommended prefixes are:

| Object | Prefix |
| --- | --- |
| Source | SRC |
| Evidence item | EVD |
| Reported fact | FAC |
| Calculation | CAL |
| Inference | INF |
| Signal | SIG |
| Hypothesis | HYP |
| Unknown | UNK |
| Contradiction | CON |
| Forecast | FCT |
| Recommendation | REC |
| Research question | QST |
| Artefact | ART |
| Causal trace | TRC |
| Transformation thesis | THS |
| Decision | DEC |

Identifiers SHOULD remain stable across plan and Blueprint versions.

Every material item MUST include:

- item identifier;

- truth class;

- statement;

- affected entities;

- enterprise domain;

- effective date;

- collection date;

- source identifiers;

- supporting evidence;

- contrary evidence;

- confidence;

- freshness;

- reasoning summary;

- contradiction state;

- status;

- next validation action.

The following truth classes MUST remain distinct:

- Reported fact

- Calculated fact

- Corroborated inference

- Single-source inference

- Human-supplied knowledge

- Signal

- Hypothesis

- Unknown

- Contradiction

- Forecast

- Recommendation

Inference MUST NOT be rewritten as fact during synthesis.

## 9. Confidence and corroboration standard

The plan MUST define how confidence is assigned.

### 9.1 High confidence

High confidence normally requires:

- authoritative evidence;

- clear scope and accounting basis;

- current or sufficiently fresh information;

- independent corroboration where interpretation is involved;

- no unresolved material contradiction.

### 9.2 Medium confidence

Medium confidence may apply where:

- evidence is credible but incomplete;

- the finding is partly inferred;

- one material dependency remains Unknown;

- evidence is current but not independently corroborated;

- contrary evidence exists but does not overturn the finding.

### 9.3 Low confidence

Low confidence applies where:

- evidence is single-source or indirect;

- scope is unclear;

- evidence is stale;

- the conclusion depends on unverified assumptions;

- contradictory evidence is material;

- the operating mechanism has not been established.

Low-confidence material MUST NOT independently support a strong Recommendation.

### 9.4 Confidence decisions

The research record MUST state why a confidence level was assigned.

Confidence MUST NOT be based on writing fluency, source count alone or model certainty.

## 10. Execution phases

A compliant research plan MUST contain the following execution phases.

Phases MAY overlap, but their outputs and exit conditions MUST remain distinct.

# Phase 0 — Plan authorisation

## Purpose

Create and approve the enterprise-specific plan before substantive research begins.

## Required work

- define the enterprise and research purpose;

- establish the modelling boundary;

- identify the forecast target;

- define materiality;

- establish initial business units;

- create the research-question register;

- create the source-family plan;

- create the artefact register;

- establish confidence and completion rules;

- record human-supplied context;

- identify known risks and constraints.

## Mandatory outputs

- approved research plan;

- Twin identity record;

- question register;

- source plan;

- initial artefact register;

- initial Unknown register;

- version record.

## Exit criteria

Phase 0 is complete only when:

- scope is explicit;

- the source cut-off is explicit;

- the forecast target is fixed;

- the reviewer is identified;

- mandatory artefacts are assigned;

- known assumptions are visible;

- research has been authorised.

# Phase 1 — Enterprise identity and boundary

## Purpose

Establish the legal, operating and reporting structure of the enterprise.

## Required work

- map the parent and controlled entities;

- identify material subsidiaries and joint ventures;

- establish reported segments and operating business units;

- identify central and shared functions;

- define geographic exposure;

- identify discontinued or held-for-sale activities;

- reconcile legal and management reporting boundaries.

## Mandatory outputs

- enterprise boundary map;

- legal structure map;

- operating structure map;

- initial business-unit list;

- scope reconciliation;

- boundary Unknowns.

## Exit criteria

- material legal and operating entities are identified;

- reporting and operating boundaries are reconciled or marked contradictory;

- exclusions are documented;

- business units requiring anatomy cards are nominated.

# Phase 2 — Ownership, governance and influence

## Purpose

Determine who and what shapes enterprise decisions.

## Required work

Research:

- major shareholders;

- state or government interests;

- board and committee structure;

- executive incentives;

- lenders and rating agencies;

- pension obligations;

- regulators;

- unions;

- major customers;

- strategic suppliers;

- joint-venture partners;

- political and reputational pressure.

For every material influence, establish:

- actor;

- mechanism;

- apparent agenda;

- decisions affected;

- time horizon;

- evidence;

- alternative explanation;

- confidence.

## Mandatory outputs

- ownership map;

- governance and committee map;

- influence network;

- incentive and agenda map;

- external-constraint map;

- unresolved influence questions.

## Exit criteria

- material ownership and governance mechanisms are established;

- the most consequential external constraints are identified;

- alleged agendas are clearly labelled as inference;

- unresolved control questions are visible.

# Phase 3 — Board agenda and burning platforms

## Purpose

Reconstruct what the board must defend, fix, deliver and prove.

## Required work

- extract public commitments;

- identify guidance and deadlines;

- identify risks to credibility;

- identify material deteriorating conditions;

- distinguish symptoms from root operating mechanisms;

- test each proposed burning platform.

A burning platform MUST be assessed against:

- material consequence;

- time pressure;

- worsening trajectory or credibility exposure;

- inadequate current response;

- executive accountability.

## Mandatory outputs

- board agenda map;

- board anxiety register;

- burning-platform register;

- promise and commitment tracker;

- credibility-at-risk register;

- deadline and consequence map.

## Exit criteria

- board priorities are tied to evidence;

- routine risks are separated from burning platforms;

- each accepted burning platform has an accountable executive or governance body;

- contrary evidence is preserved.

# Phase 4 — Strategic bets and enterprise economics

## Purpose

Explain what management is relying on and how the economic engine works.

## Required work

For every material strategic bet, establish:

- intended outcome;

- sponsor;

- investment;

- dependencies;

- leading indicators;

- contradictory evidence;

- invalidation conditions.

Reconstruct:

- revenue architecture;

- cost architecture;

- profit-to-cash conversion;

- capital allocation;

- debt, pensions and financing;

- value pools;

- structural and controllable costs.

## Mandatory outputs

- strategic-bet register;

- revenue-driver trees;

- cost-driver trees;

- profit-to-cash bridge;

- capital-allocation map;

- value-pool map;

- bet-to-outcome dependency map;

- calculation register.

## Exit criteria

- the substantial majority of enterprise revenue is explained;

- material costs are classified and assigned;

- profit-to-cash mechanics are reconstructed;

- unexplained material value pools are recorded as gaps;

- strategic bets have measurable dependencies and invalidation conditions.

# Phase 5 — Business-unit anatomy

## Purpose

Move from Group reporting into the parts of the enterprise where value is created, destroyed or constrained.

## Required work

Create an anatomy card for every material business unit.

Each card MUST cover:

- identity and role;

- customers, products and channels;

- regulatory perimeter;

- leadership and decision rights;

- revenue and margin;

- direct and allocated cost;

- cash and capital contribution;

- workforce;

- value streams;

- technology and data;

- suppliers and contracts;

- current programmes;

- operating KPIs;

- issues and leakage;

- next-release implications.

## Mandatory outputs

- enterprise organisational map;

- business-unit anatomy cards;

- business-unit economics view;

- allocation and cross-subsidy assessment;

- cross-unit dependency map;

- business-unit issue heat map.

## Exit criteria

- every material unit has an anatomy card or explicit Unavailable state;

- Group outcomes can be traced to material units;

- cross-unit dependencies are identified;

- allocated costs and shared services are not treated as direct economics without qualification.

# Phase 6 — Customer, product and market engine

## Purpose

Explain the customer and product mechanisms beneath revenue.

## Required work

Assess:

- customer groups;

- acquisition;

- retention and churn;

- pricing and discounting;

- usage and volume;

- product and customer mix;

- contract characteristics;

- channels;

- service cost;

- market share;

- competitor effects;

- migration and substitution;

- regulation.

## Mandatory outputs

- customer and market engine;

- product and customer value-pool map;

- customer lifecycle map;

- pricing and retention causal traces;

- competitor comparison;

- customer-engine Unknowns.

## Exit criteria

- material revenue streams have identified customer and product drivers;

- pricing, volume, churn and mix effects are separated where evidence permits;

- unexplained customer economics are visible.

# Phase 7 — Processes, workforce, technology, data and suppliers

## Purpose

Establish how operating outcomes are actually produced.

## Required work

For material value streams, assess:

- volume;

- unit cost;

- cycle time;

- quality;

- failure rate;

- rework;

- manual effort;

- decision points;

- customer impact;

- workforce ownership;

- platform and data dependency;

- supplier dependency;

- existing improvement programmes.

Map:

- workforce structure and skills;

- organisational layers;

- technology platforms;

- data domains and integrations;

- cyber and resilience;

- suppliers and contracts;

- procurement constraints;

- platform modernisation and retirement.

## Mandatory outputs

- value-stream map;

- process-mechanics cards;

- workforce and capability map;

- technology and data platform map;

- cyber and resilience map;

- supplier and contract map;

- failure-demand and leakage map;

- platform-to-financial causal traces.

## Exit criteria

- material financial outcomes are connected to operating mechanisms;

- material platforms and suppliers have named business dependencies;

- workforce and process constraints are evidenced;

- generic transformation descriptions have been eliminated.

# Phase 8 — Existing change and execution behaviour

## Purpose

Determine what is already changing and whether the enterprise can execute its strategy.

## Required work

Map material programmes:

- objectives;

- sponsor;

- investment;

- milestones;

- expected benefits;

- delivery evidence;

- suppliers;

- workforce dependencies;

- realised benefits;

- delays or scope changes.

Assess enterprise behaviour:

- cost discipline;

- capital discipline;

- transformation appetite;

- risk appetite;

- centralisation;

- decision velocity;

- regulatory responsiveness;

- procurement behaviour;

- supplier loyalty;

- insourcing and outsourcing;

- leadership stability;

- tolerance for disruption;

- programme-delivery history.

## Mandatory outputs

- transformation-portfolio map;

- programme-benefit tracker;

- commitment-versus-delivery register;

- enterprise behaviour profile;

- execution-capacity assessment;

- transformation-friction map;

- procurement and incumbency assessment.

## Exit criteria

- material current programmes and incumbents are identified;

- benefit claims are separated from realised evidence;

- behavioural judgements include contrary evidence;

- execution constraints are linked to strategy and forecasting.

# Phase 9 — Next-financial-release model

## Purpose

Create a driver-based forecast that can later be scored against actual results.

## Required work

For every material forecast object, record:

- metric or KPI;

- current reported value;

- accounting basis;

- management guidance;

- management target;

- external expectation where used;

- Twin baseline;

- upside scenario;

- downside scenario;

- operating drivers;

- leading indicators;

- management interventions;

- contrary evidence;

- confidence;

- update triggers.

The forecast SHOULD use this bridge:

Current outcome
+ customer movement
+ volume
+ price
+ mix
+ productivity
+ programme benefits
+ inflation
+ workforce movement
+ supplier movement
+ capital and depreciation
+ regulation
+ macro conditions
= expected next-period range

## Mandatory outputs

- next-release driver bridge;

- baseline, upside and downside scenarios;

- leading-indicator register;

- promise tracker;

- forecast contradiction register;

- expected management narrative;

- update-trigger list.

## Exit criteria

- actuals, guidance, targets, consensus and Twin forecast are separated;

- forecast ranges are tied to operating drivers;

- false numerical precision has been removed;

- the expected management narrative is supported by evidence;

- conditions that would change the forecast are explicit.

# Phase 10 — Transformation hypothesis generation

## Purpose

Generate enterprise-specific transformation hypotheses only after the operating mechanics are sufficiently understood.

## Required work

Each candidate MUST identify:

- board or external pressure;

- affected business unit;

- value pool;

- process or operating constraint;

- workforce, data, platform or supplier cause;

- operating KPI;

- financial, customer, operational or risk consequence;

- specific role for AI;

- non-AI dependencies;

- likely ownership;

- existing initiatives and incumbents;

- commercial accessibility;

- supporting and contrary evidence;

- falsification conditions.

## Mandatory outputs

- transformation-thesis register;

- competing hypotheses;

- thesis rejection log;

- value-mechanism map;

- ownership map;

- accessibility assessment;

- validation-question register.

## Exit criteria

- generic AI ideas have been rejected;

- each retained thesis names an enterprise mechanism;

- each retained thesis includes reasons it may be wrong;

- existing programmes and incumbents have been considered;

- inaccessible opportunities are downgraded to learning actions.

# Phase 11 — Flagship transformation blueprints

## Purpose

Develop the strongest hypotheses into complete enterprise transformation objects.

## Required fields

Each flagship transformation MUST contain:

- enterprise problem;

- board relevance;

- causal chain;

- affected business units;

- affected value pools;

- transformation proposition;

- specific AI role;

- non-AI dependencies;

- workforce and process impact;

- technology and data requirements;

- executive ownership;

- existing initiatives and incumbents;

- measurable outcomes;

- why now;

- supporting evidence;

- contrary evidence;

- blockers;

- Unknowns;

- falsification questions;

- commercial accessibility;

- next learning action;

- future reporting consequence.

## Mandatory outputs

- flagship AI transformation blueprints;

- executive ownership map;

- value-mechanism map;

- accessibility and incumbency assessment;

- validation and falsification plan;

- next-action plan.

## Exit criteria

- each flagship thesis has inspectable lineage;

- value mechanisms are measurable;

- AI has a specific and necessary role;

- non-AI dependencies are explicit;

- commercial accessibility is known, inferred or Unknown;

- the next action is proportionate to confidence.

# Phase 12 — Red-team, synthesis and acceptance

## Purpose

Challenge the Blueprint before it is treated as commercially useful candidate intelligence.

## Required red-team perspectives

The review SHOULD include the perspectives of:

- chair or chief executive;

- chief financial officer;

- relevant business-unit executive;

- chief operating officer;

- chief information or digital officer;

- regulator;

- workforce representative;

- major customer;

- credit investor;

- incumbent supplier;

- sceptical procurement leader.

## Required challenges

The red team MUST ask:

- Could this analysis describe another enterprise with only the name changed?

- Which conclusions stop at Group or segment level?

- Which claims rely on management framing?

- Which issues are symptoms rather than root mechanisms?

- Which revenue or cost pools remain unexplained?

- Which assumptions are hidden inside allocations or adjusted measures?

- Which programme benefits are promised rather than realised?

- Which transformation is already controlled by an incumbent?

- What evidence would falsify the strongest thesis?

- What would make the next-release forecast wrong?

- What must be learned before commercial engagement?

## Mandatory outputs

- red-team challenge log;

- revised confidence decisions;

- rejected and weakened conclusions;

- unresolved contradictions;

- final coverage matrix;

- research completion statement;

- acceptance decision.

## Exit criteria

- mandatory artefacts are complete or explicitly unavailable;

- major contradictions are visible;

- recommendations have lineage;

- coverage gaps are stated;

- the Twin has passed the required quality gates;

- the acceptance authority has assigned a state.

## 11. Cross-cutting research controls

### 11.1 Research log

The research run MUST preserve:

- questions investigated;

- sources reviewed;

- facts extracted;

- calculations performed;

- assumptions made;

- evidence rejected;

- contradictions discovered;

- competing hypotheses;

- confidence decisions;

- scope decisions;

- human interventions;

- material plan changes.

### 11.2 Decision log

Material research decisions SHOULD have a decision record containing:

- decision identifier;

- decision;

- date;

- decision owner;

- alternatives considered;

- supporting evidence;

- effect on scope or output;

- review trigger.

### 11.3 Calculation control

Every material calculation MUST state:

- input values;

- source identifiers;

- accounting period;

- unit;

- formula;

- adjustments;

- output;

- limitations.

Calculations MUST be reproducible.

### 11.4 Contradiction control

A contradiction MUST NOT be silently resolved.

Each contradiction MUST record:

- competing statements;

- supporting evidence for each;

- difference in scope, date or accounting basis;

- current assessment;

- confidence;

- next validation action.

### 11.5 Human-supplied knowledge

Human knowledge MUST record:

- contributor;

- contribution date;

- statement;

- affected entities;

- confidentiality or handling constraint;

- corroboration state;

- confidence;

- whether it can be cited externally.

### 11.6 Accessibility control

Commercial accessibility MUST be assessed independently of enterprise need.

The assessment SHOULD consider:

- executive sponsorship;

- budget ownership;

- procurement route;

- incumbent contracts;

- renewal timing;

- internal delivery capability;

- regulatory or security constraints;

- relationship access;

- transformation timing;

- evidence of active demand.

## 12. Research stop rules

The plan MUST prevent both premature completion and endless research.

Research on a question MAY stop when one of the following applies:

- the answer is supported to the confidence required for the decision;

- multiple independent searches have not improved the evidence;

- the remaining gap is explicitly classified as Unknown;

- further research has low expected decision value;

- the evidence is inaccessible through public research;

- the question requires executive, customer or supplier validation;

- the source cut-off has been reached;

- the question has become immaterial;

- the plan owner has consciously accepted the residual uncertainty.

A stop decision MUST record:

- question;

- evidence obtained;

- remaining gap;

- decision impact;

- reason for stopping;

- next validation route.

Research MUST NOT stop merely because a plausible narrative has been found.

## 13. Mandatory plan artefact register

The enterprise-specific plan MUST allocate responsibility for the following Blueprint artefacts:

- Twin identity and scope;

- enterprise boundary map;

- corporate ownership map;

- governance and committee map;

- influence and agenda network;

- board agenda and anxiety map;

- burning-platform register;

- public promise and commitment tracker;

- strategic-bet register;

- enterprise and business-unit structure map;

- business-unit anatomy cards;

- revenue-driver trees;

- cost-driver trees;

- profit-to-cash bridge;

- capital-allocation map;

- value-pool map;

- customer and market engine;

- workforce and capability map;

- process and value-stream map;

- technology, data, cyber and AI map;

- supplier and contract map;

- transformation-portfolio map;

- behaviour and execution assessment;

- leading-indicator register;

- next-release forecast and scenarios;

- transformation-thesis register;

- flagship AI transformation blueprints;

- executive ownership map;

- commercial-accessibility assessment;

- Evidence register;

- Unknown register;

- Contradiction register;

- calculation register;

- rejected-evidence log;

- coverage matrix;

- next-learning and commercial-action plan;

- transparent research record;

- version and refresh record;

- research completion statement;

- acceptance-state declaration.

Each artefact SHOULD record:

- artefact identifier;

- owner;

- required phase;

- status;

- source dependencies;

- completion condition;

- review state.

## 14. Quality gates

The plan MUST include the following gates.

### Gate 0 — Plan authorisation

- scope is explicit;

- purpose is explicit;

- forecast target is fixed;

- source plan exists;

- question register exists;

- acceptance authority is identified.

### Gate 1 — Scope integrity

- legal and operating boundaries are explicit;

- material units are identified;

- exclusions are visible;

- reporting periods are consistent.

### Gate 2 — Evidence integrity

- material claims have supporting evidence;

- source authority is assessed;

- evidence families are sufficiently diverse;

- calculations are reproducible;

- human knowledge is labelled.

### Gate 3 — Depth integrity

- material findings reach the deepest evidence-supported layer;

- Group results connect to business-unit mechanics;

- processes, people, platforms, data and suppliers are connected;

- gaps are marked Unknown.

### Gate 4 — Reasoning integrity

- truth classes remain distinct;

- inference is not presented as fact;

- contradictions are preserved;

- causal traces are inspectable;

- recommendations have lineage.

### Gate 5 — Predictive integrity

- actual, guidance, target and forecast are separated;

- forecast drivers are explicit;

- scenarios are used;

- leading indicators are observable;

- update triggers are defined;

- false precision is avoided.

### Gate 6 — Transformation integrity

- proposals are enterprise-specific;

- AI has a defined role;

- non-AI dependencies are explicit;

- ownership and incumbency are considered;

- accessibility is assessed;

- falsification questions exist.

### Gate 7 — Commercial usefulness

- the Twin changes understanding or action;

- the recommended next action is proportionate to conviction;

- learning actions are preferred where evidence is incomplete;

- enterprise need is not confused with commercial opportunity.

### Gate 8 — Acceptance integrity

- completion state is explicit;

- reviewer comments are resolved or preserved;

- mandatory artefacts are present or explicitly unavailable;

- the Blueprint is labelled candidate, reviewed, accepted or rejected.

## 15. Coverage standard

The plan MUST require domain-level coverage reporting.

| Domain | Planned depth | Evidence requirement | Volatility | Key questions | Completion rule |
| --- | --- | --- | --- | --- | --- |
| Ownership and influence | 0–6 | High/Medium/Low | High/Medium/Low | Questions | Rule |
| Board agenda | 0–6 | High/Medium/Low | High/Medium/Low | Questions | Rule |
| Revenue | 0–6 | High/Medium/Low | High/Medium/Low | Questions | Rule |
| Costs | 0–6 | High/Medium/Low | High/Medium/Low | Questions | Rule |
| Cash and capital | 0–6 | High/Medium/Low | High/Medium/Low | Questions | Rule |
| Business units | 0–6 | High/Medium/Low | High/Medium/Low | Questions | Rule |
| Customers and products | 0–6 | High/Medium/Low | High/Medium/Low | Questions | Rule |
| Processes | 0–6 | High/Medium/Low | High/Medium/Low | Questions | Rule |
| Workforce | 0–6 | High/Medium/Low | High/Medium/Low | Questions | Rule |
| Technology and data | 0–6 | High/Medium/Low | High/Medium/Low | Questions | Rule |
| Suppliers and contracts | 0–6 | High/Medium/Low | High/Medium/Low | Questions | Rule |
| Behaviour and execution | 0–6 | High/Medium/Low | High/Medium/Low | Questions | Rule |
| Forecast | 0–6 | High/Medium/Low | High/Medium/Low | Questions | Rule |
| Transformation intelligence | 0–6 | High/Medium/Low | High/Medium/Low | Questions | Rule |
| Commercial accessibility | 0–6 | High/Medium/Low | High/Medium/Low | Questions | Rule |

A single overall completeness score MUST NOT conceal weak domains.

## 16. Plan change control

A plan amendment is required where any of the following changes materially:

- enterprise boundary;

- business-unit scope;

- forecast target;

- source cut-off;

- research purpose;

- commercial decision being supported;

- maturity target;

- materiality basis;

- mandatory deliverables;

- acceptance authority.

Each amendment MUST state:

- previous state;

- new state;

- reason;

- effect on completed research;

- artefacts requiring revision;

- approval.

Minor editorial changes MAY be recorded in the document history without a formal amendment.

## 17. Versioning and GitHub structure

### 17.1 Recommended repository structure

research/
├── standards/
│   └── Commercial-Digital-Twin-Research-Plan-Standard.md
├── plans/
│   └── <enterprise-slug>/
│       ├── <enterprise-slug>-research-plan.md
│       ├── evidence-register.csv
│       ├── question-register.csv
│       ├── calculation-register.csv
│       ├── unknown-register.csv
│       ├── contradiction-register.csv
│       ├── forecast-register.csv
│       ├── transformation-thesis-register.csv
│       └── research-log.md
└── blueprints/
    └── <enterprise-slug>/
        └── <version>/

### 17.2 Version states

Recommended document states are:

- Draft — incomplete and not authorised.

- Proposed — ready for review.

- Approved — authorised for execution.

- Superseded — replaced by a newer version.

- Rejected — reviewed and not authorised.

### 17.3 Version numbering

The Standard SHOULD use semantic versioning:

- major version for material changes to planning meaning or required controls;

- minor version for new mandatory fields, phases or gates;

- patch version for editorial clarification.

Enterprise-specific plans MAY use date-based or semantic versioning, provided the convention is consistent.

## 18. Refresh and forecast-scoring requirements

The plan MUST define:

- normal refresh cadence;

- event-driven refresh triggers;

- volatile evidence requiring frequent review;

- forecast metrics to be scored;

- hypotheses to strengthen, weaken, split or retire;

- executive and business-unit ownership changes to monitor;

- contract and supplier events to monitor;

- regulatory and capital-market events to monitor.

After the target financial release, the research record SHOULD compare:

- forecast versus actual;

- driver assumptions versus observed drivers;

- management narrative versus expected narrative;

- upside and downside triggers;

- missed leading indicators;

- confidence calibration;

- implications for future research.

Forecast accuracy MUST NOT be assessed only at headline Group level where business-unit drivers were available.

## 19. Plan acceptance checklist

A plan is compliant only when the reviewer can answer yes to the following.

### Identity and scope

- Is the enterprise boundary explicit?

- Is the operating boundary explicit?

- Is the effective date explicit?

- Is the source cut-off explicit?

- Is the target financial release fixed?

- Are exclusions visible?

### Questions and evidence

- Are the strategic decision questions stated?

- Are the enterprise questions complete?

- Are evidence families planned?

- Is the source hierarchy defined?

- Are corroboration and confidence rules defined?

- Is rejected evidence preserved?

### Depth and execution

- Are Levels 0–6 represented?

- Are business-unit anatomy cards required?

- Are operating mechanisms explicitly researched?

- Are phase outputs and exit conditions stated?

- Are research stop rules defined?

- Are Unknowns and Contradictions controlled?

### Forecasting

- Is the forecast horizon clear?

- Are guidance, targets and forecasts separated?

- Are leading indicators planned?

- Are scenarios required?

- Will forecasts be scored after release?

### Transformation

- Are transformation hypotheses deferred until operating mechanics are understood?

- Are existing programmes and incumbents included?

- Is commercial accessibility separately assessed?

- Are falsification questions required?

- Can weak opportunities be downgraded to learning actions?

### Governance

- Are artefact owners assigned?

- Are quality gates defined?

- Is the reviewer identified?

- Is plan change control defined?

- Is the acceptance state explicit?

Failure on a mandatory item MUST be resolved or formally accepted as a documented exception before research begins.

## 20. Enterprise-specific plan template

Every enterprise plan SHOULD use the following structure.

- Plan identity and status.

- Purpose and intended commercial decisions.

- Enterprise modelling boundary.

- Effective date, source cut-off and forecast target.

- Historical and forecast horizons.

- Materiality basis.

- Initial enterprise and business-unit structure.

- Known human context.

- Known hypotheses and biases to control.

- Decision questions.

- Enterprise research questions.

- Source and evidence plan.

- Planned execution phases.

- Mandatory artefact allocation.

- Confidence and corroboration rules.

- Research stop rules.

- Forecast design.

- Transformation and accessibility design.

- Quality gates.

- Risks and constraints.

- Refresh and scoring design.

- Plan acceptance checklist.

- Approval and version history.

## Appendix A — Research-plan completion statement

Every approved plan MUST close with:

- Enterprise: named enterprise.

- Purpose: decisions the Twin is intended to improve.

- Boundary: included and excluded entities, units and geographies.

- Effective date: date represented by the Twin.

- Source cut-off: latest permitted evidence.

- Forecast target: exact target release or event.

- Planned depth: levels and domains.

- Required artefacts: assigned, unavailable or deferred.

- Primary evidence families: named.

- Material planning assumptions: listed.

- Known planning Unknowns: listed.

- Commercial accessibility scope: included, excluded or partial.

- Review authority: named.

- Plan state: Draft, Proposed, Approved, Superseded or Rejected.

- Authorisation: date and approver.

## Appendix B — Minimum research object

item_id: INF-001
truth_class: Corroborated inference
statement: ""
enterprise_domain: ""
affected_entities: []
effective_date: ""
collection_date: ""
source_ids: []
supporting_evidence_ids: []
contrary_evidence_ids: []
confidence: Medium
freshness: Current
contradiction_state: None
reasoning_summary: ""
status: Candidate
next_validation_action: ""

## Appendix C — Minimum plan-phase object

phase_id: PHASE-01
name: Enterprise identity and boundary
purpose: ""
questions: []
required_evidence_families: []
inputs: []
outputs: []
artefact_ids: []
entry_conditions: []
exit_conditions: []
known_risks: []
owner: ""
reviewer: ""
status: Not started

## Appendix D — Minimum research question object

question_id: QST-001
decision_question: ""
research_question: ""
enterprise_domain: ""
affected_entities: []
priority: High
required_evidence_families: []
expected_artefact_id: ""
current_answer_state: Unknown
confidence: Low
next_action: ""

## Appendix E — Standard completion declaration

This Research Plan Standard defines the minimum planning controls required before constructing a Commercial Digital Twin Blueprint.

It does not replace the Commercial Digital Twin Blueprint Contract.

It does not itself authorise any particular enterprise research run.

An enterprise-specific plan becomes authorised only when:

- it complies with this Standard;

- it does not weaken the Blueprint Contract;

- its scope and forecast target are explicit;

- the required research and evidence controls are established;

- the identified acceptance authority approves it.

Canonical state: Proposed standard.